OSHUN

Backend Implementation Checklist

Step-by-Step Guide to Building the Server Infrastructure

Version 1.0  |  April 2026  |  CONFIDENTIAL

Implementation Phases

| Phase | Module | Est. Time | Priority |
| --- | --- | --- | --- |
| Phase 1 | Project Setup & Database Schema | 1-2 days | Priority |
| Phase 2 | Authentication & User Management | 2-3 days | Priority |
| Phase 3 | Product, Business & Brand APIs | 3-4 days | Required |
| Phase 4 | Order & Cart Management | 3-4 days | Priority |
| Phase 5 | Payment Processing (Stripe) | 2-3 days | Required |
| Phase 6 | Real-Time Order Tracking | 2-3 days | Required |
| Phase 7 | File Storage & Media Uploads | 1-2 days | Required |
| Phase 8 | Driver Dispatch & Routing | 3-4 days | Required |
| Phase 9 | Notifications (Push & Email) | 2-3 days | Later |
| Phase 10 | Analytics & Reporting APIs | 2-3 days | Later |
| Phase 11 | Testing & Quality Assurance | 3-5 days | Required |
| Phase 12 | Deployment & CI/CD | 2-3 days | Priority |

# Phase 1 — Project Setup & Database Schema

Everything you build depends on a clean project foundation and a well-designed database. Complete this phase before writing any application logic.

## 1.1  Initialize the Backend Project

- Create a new folder outside your React app:  mkdir oshun-backend && cd oshun-backend

- Run:  npm init -y  to create a package.json

- Install core packages:  npm install express cors dotenv pg jsonwebtoken bcryptjs multer stripe socket.io

- Install dev tools:  npm install --save-dev nodemon

- Create folder structure:

- /oshun-backend

  - /src

  - /routes        (all API routes go here)

  - /controllers   (business logic for each route)

  - /middleware    (auth checks, error handling)

  - /models        (database query functions)

  - /config        (database connection, Stripe, etc.)

- server.js        (entry point)

- .env             (never commit this file)

- Create a .gitignore file and add:  node_modules/  and  .env

💡 Your React app (frontend) and this backend are two completely separate folders and projects. They communicate only through API calls.

## 1.2  Set Up PostgreSQL Database

PostgreSQL is the recommended database. It handles relational data well and is free to host on services like Railway or Supabase.

- Sign up for a free account at supabase.com (recommended for beginners)

- Create a new project called 'oshun'

- Copy the database connection string from Settings > Database

- Add it to your .env file:  DATABASE_URL=your_connection_string_here

- In your project, create  src/config/db.js:

const { Pool } = require('pg');

const pool = new Pool({ connectionString: process.env.DATABASE_URL, ssl: { rejectUnauthorized: false } });

module.exports = pool;

## 1.3  Create Database Tables

Run these SQL commands in your Supabase SQL editor in order. Each table matches the data your app already uses.

### Users Table

CREATE TABLE users (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  email VARCHAR(255) UNIQUE NOT NULL,
  password_hash VARCHAR(255) NOT NULL,
  name VARCHAR(255) NOT NULL,
  type VARCHAR(20) NOT NULL CHECK (type IN ('consumer','business','driver','brand')),
  phone VARCHAR(20),
  avatar_url TEXT,
  created_at TIMESTAMP DEFAULT NOW()
);

### Businesses Table

CREATE TABLE businesses (
  id SERIAL PRIMARY KEY,
  owner_id UUID REFERENCES users(id),
  name VARCHAR(255) NOT NULL,
  category VARCHAR(100),
  address TEXT,
  city VARCHAR(100),
  lat DECIMAL(10,8),
  lng DECIMAL(11,8),
  hours TEXT,
  rating DECIMAL(3,2),
  review_count INT DEFAULT 0,
  is_active BOOLEAN DEFAULT true,
  created_at TIMESTAMP DEFAULT NOW()
);

### Products / Inventory Table

CREATE TABLE products (
  id SERIAL PRIMARY KEY,
  business_id INT REFERENCES businesses(id),
  brand_id INT,
  name VARCHAR(255) NOT NULL,
  description TEXT,
  price DECIMAL(10,2) NOT NULL,
  category VARCHAR(100),
  stock_qty INT DEFAULT 0,
  image_url TEXT,
  is_active BOOLEAN DEFAULT true,
  created_at TIMESTAMP DEFAULT NOW()
);

### Orders Table

CREATE TABLE orders (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  customer_id UUID REFERENCES users(id),
  business_id INT REFERENCES businesses(id),
  driver_id UUID REFERENCES users(id),
  status VARCHAR(50) DEFAULT 'pending',
  subtotal DECIMAL(10,2),
  delivery_fee DECIMAL(10,2),
  tip DECIMAL(10,2),
  total DECIMAL(10,2),
  delivery_address TEXT,
  stripe_payment_intent_id VARCHAR(255),
  created_at TIMESTAMP DEFAULT NOW(),
  updated_at TIMESTAMP DEFAULT NOW()
);

### Order Items Table

CREATE TABLE order_items (
  id SERIAL PRIMARY KEY,
  order_id UUID REFERENCES orders(id),
  product_id INT REFERENCES products(id),
  qty INT NOT NULL,
  price DECIMAL(10,2) NOT NULL
);

⚠  Always create tables in dependency order — users first, then businesses, then products, then orders. Tables that reference another with REFERENCES must be created after the table they reference.

# Phase 2 — Authentication & User Management

Your app has four user types: consumer, business, driver, and brand. Authentication controls what each user can see and do.

## 2.1  Set Up JWT Authentication

JWT (JSON Web Token) is a secure way to keep users logged in. When they sign in, you give them a token. They send it back with every request to prove who they are.

- Add to your .env file:  JWT_SECRET=your_very_long_random_secret_string_here

- Create src/middleware/auth.js:

const jwt = require('jsonwebtoken');

module.exports = (req, res, next) => {

const token = req.headers.authorization?.split(' ')[1];

if (!token) return res.status(401).json({ error: 'No token' });

try { req.user = jwt.verify(token, process.env.JWT_SECRET); next(); }

catch { res.status(401).json({ error: 'Invalid token' }); }

};

## 2.2  Build Auth Routes

Create src/routes/auth.js with three endpoints:

- POST /api/auth/register — Creates a new user account

  - Accept: name, email, password, type (consumer/business/driver/brand)

  - Hash the password with bcryptjs before saving: bcrypt.hash(password, 10)

  - Return a JWT token so the user is immediately logged in

- POST /api/auth/login — Signs in existing user

  - Look up user by email in the database

  - Compare password using bcrypt.compare()

  - Return JWT token and user info (id, name, type) — never return the password

- GET /api/auth/me — Returns current user info (requires auth middleware)

  - Use req.user from the middleware to look up the user by ID

  - Return their profile data

💡 In your React app, store the JWT token in memory (useState) or localStorage. Send it in every API call as:  Authorization: Bearer <token>

## 2.3  Role-Based Access Control

Create src/middleware/requireRole.js to block users who should not access certain routes:

module.exports = (...roles) => (req, res, next) => {

if (!roles.includes(req.user?.type))

return res.status(403).json({ error: 'Access denied' });

next();

};

Usage in routes:

router.post('/inventory', auth, requireRole('business','brand'), addProduct);

# Phase 3 — Product, Business & Brand APIs

These endpoints replace the hardcoded data arrays currently in your React app (BUSINESSES, PRODUCTS, BRAND_PARTNERS, etc.).

## 3.1  Business Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/businesses | Returns all active businesses. Supports ?city= and ?category= filters. |
| GET | /api/businesses/:id | Returns a single business with its products. |
| POST | /api/businesses | Creates a business (business users only). |
| PUT | /api/businesses/:id | Updates business info (owner only). |
| GET | /api/businesses/:id/products | Returns all active products for a business. |

## 3.2  Product / Inventory Endpoints

GET      /api/products                    All products with optional ?category= and ?business_id= filters

GET      /api/products/:id                Single product details

POST     /api/products                    Add a product (business or brand users only)

PUT      /api/products/:id                Update product info, price, or stock (owner only)

DELETE   /api/products/:id                Deactivate (not delete) a product

POST     /api/products/bulk-csv           Upload inventory via CSV file — parse and insert rows

## 3.3  Connect React App to These APIs

- In your React app, replace hardcoded arrays with API calls using fetch() or axios

- Example — replace static BUSINESSES with:

const [businesses, setBusinesses] = useState([]);

useEffect(() => {

fetch('http://localhost:4000/api/businesses')

.then(r => r.json())

.then(data => setBusinesses(data));

}, []);

- Do this one section at a time — start with businesses, then products, then brands

💡 Set your backend server to run on port 4000 (or any port not 5173 which Vite uses). Update the fetch URL to match your deployed server address when you go live.

# Phase 4 — Order & Cart Management

Orders are the backbone of the app. An order is created at checkout, assigned a payment, then assigned a driver.

## 4.1  Order Lifecycle

Every order moves through these statuses in sequence:

| Status | What It Means |
| --- | --- |
| pending | Order placed, awaiting payment confirmation from Stripe |
| paid | Payment confirmed. App notifies business and looks for a driver |
| accepted | Business confirmed the order and is preparing it |
| picked_up | Driver has collected the order from the business |
| on_the_way | Driver is en route to the customer |
| delivered | Order delivered. Triggers payout calculation for driver |
| cancelled | Order cancelled before pickup. Stripe refund issued |

## 4.2  Order API Endpoints

POST     /api/orders                        Create a new order from checkout data

GET      /api/orders/:id                    Get order details (customer, business, or driver)

PATCH    /api/orders/:id/status             Advance order status (role-gated per status)

GET      /api/orders/customer/mine          Customer's order history

GET      /api/orders/business/mine          Business owner's incoming orders

GET      /api/orders/driver/mine            Driver's assigned orders

# Phase 5 — Payment Processing (Stripe)

Stripe handles all money movement: customer payments, driver payouts, and refunds. Never process card data on your own server.

## 5.1  Set Up Stripe

- Create a free account at stripe.com

- From your Stripe dashboard, copy your Secret Key (starts with sk_test_...)

- Add to .env:  STRIPE_SECRET_KEY=sk_test_your_key_here

- The frontend (React app) also needs your Publishable Key (pk_test_...) — this one is safe to share

💡 Use test mode keys (sk_test_ / pk_test_) during development. Real money never moves in test mode.

## 5.2  Create Payment Intent Flow

Stripe's recommended flow for accepting payments:

- Customer clicks Checkout in your React app

- React app calls your backend:  POST /api/payments/create-intent  with the order total

- Your backend creates a PaymentIntent with Stripe:

const stripe = require('stripe')(process.env.STRIPE_SECRET_KEY);

const intent = await stripe.paymentIntents.create({

amount: Math.round(total * 100), // Stripe uses cents

currency: 'usd',

metadata: { order_id: orderId },

});

res.json({ clientSecret: intent.client_secret });

- React app uses the clientSecret with Stripe's official @stripe/react-stripe-js library to collect card details — Stripe's hosted UI handles the card input, so card numbers never touch your server

- After successful payment, Stripe sends a webhook to your backend to confirm

## 5.3  Set Up Stripe Webhooks

Webhooks are how Stripe tells your backend 'the payment went through'. This is more reliable than waiting for the frontend to confirm.

- In your Stripe dashboard, go to Webhooks and add an endpoint:  https://yourapp.com/api/payments/webhook

- Copy the Webhook Signing Secret and add to .env:  STRIPE_WEBHOOK_SECRET=whsec_...

- Create the webhook handler route — it listens for payment_intent.succeeded events

- When that event fires, update the order status from 'pending' to 'paid' in your database

# Phase 6 — Real-Time Order Tracking (Socket.io)

The order tracking page currently uses simulated state. This phase connects it to your live backend using WebSockets.

## 6.1  Set Up Socket.io on the Backend

- In server.js, upgrade your HTTP server to support WebSockets:

const express = require('express');

const http = require('http');

const { Server } = require('socket.io');

const app = express();

const server = http.createServer(app);

const io = new Server(server, { cors: { origin: 'http://localhost:5173' } });

- Each order gets its own 'room'. When a driver updates the status, everyone watching that order gets notified:

io.on('connection', (socket) => {

socket.on('watch_order', (orderId) => socket.join(orderId));

});

- In your PATCH /api/orders/:id/status route, after updating the database, emit to the room:

io.to(orderId).emit('order_updated', { status: newStatus, updatedAt: new Date() });

## 6.2  Connect React App to Socket

- Install on the frontend:  npm install socket.io-client

- In your TrackingPage component, replace the simulated status updates with:

import { io } from 'socket.io-client';

useEffect(() => {

const socket = io('http://localhost:4000');

socket.emit('watch_order', order.id);

socket.on('order_updated', ({ status }) => setOrderStatus(status));

return () => socket.disconnect();

}, [order.id]);

# Phase 7 — File Storage & Media Uploads

Product images, profile photos, and CSV inventory uploads all need cloud storage. Do not store files on your server — they will disappear on redeploy.

## 7.1  Set Up Cloudinary

- Create a free account at cloudinary.com (25GB free storage)

- From your dashboard, copy Cloud Name, API Key, and API Secret

- Add all three to your .env file

- Install:  npm install cloudinary multer-storage-cloudinary

- Create src/config/cloudinary.js:

const cloudinary = require('cloudinary').v2;

cloudinary.config({ cloud_name: process.env.CLOUDINARY_NAME,

api_key: process.env.CLOUDINARY_KEY, api_secret: process.env.CLOUDINARY_SECRET });

module.exports = cloudinary;

## 7.2  Create Upload Endpoints

POST /api/upload/product-image  — Upload a product photo (returns Cloudinary URL)

POST /api/upload/profile-photo  — Upload a user profile photo

POST /api/upload/inventory-csv  — Upload CSV, parse rows, bulk insert products

- After uploading, save the returned Cloudinary URL to the image_url column in your database

- In your React dashboard, update the image upload to call POST /api/upload/product-image

💡 Cloudinary transforms images automatically — you can request thumbnails, compress files, and change formats by adding parameters to the URL. No extra code needed.

# Phase 8 — Driver Dispatch & Routing

After an order is paid, the system needs to find an available driver nearby and assign them the delivery.

## 8.1  Driver Availability Table

Add to your database:

CREATE TABLE driver_status (
  driver_id UUID PRIMARY KEY REFERENCES users(id),
  is_available BOOLEAN DEFAULT false,
  current_lat DECIMAL(10,8),
  current_lng DECIMAL(11,8),
  last_seen TIMESTAMP DEFAULT NOW()
);

## 8.2  Dispatch Logic

- When an order becomes 'paid', trigger your dispatch function

- Query for available drivers within a radius of the business location:

SELECT d.driver_id, u.name,

ST_Distance(ST_MakePoint(d.current_lng, d.current_lat)::geography,

ST_MakePoint($1, $2)::geography) AS distance

FROM driver_status d JOIN users u ON d.driver_id = u.id

WHERE d.is_available = true AND last_seen > NOW() - INTERVAL '5 minutes'

ORDER BY distance LIMIT 5;

- Send a push notification to the nearest driver offering them the pickup

- Driver accepts via their app → update order.driver_id and status to 'accepted'

- If driver declines or does not respond in 2 minutes, offer to the next closest

⚠  Enable the PostGIS extension in Supabase (Database > Extensions > postgis) before running the ST_Distance queries above.

# Phase 9 — Notifications (Push & Email)

## 9.1  Email Notifications (Resend)

- Sign up at resend.com — free for 3,000 emails/month

- Install:  npm install resend

- Add API key to .env:  RESEND_API_KEY=your_key

- Send emails for these events:

- Order confirmed (to customer)

- New order received (to business)

- Driver assigned (to customer)

- Order delivered (to customer) — include receipt

- Partner application received (to driver/brand applicant)

## 9.2  Push Notifications (Firebase Cloud Messaging)

- Create a project at console.firebase.google.com

- Enable Cloud Messaging

- Install firebase-admin on your backend:  npm install firebase-admin

- In your React app, install:  npm install firebase

- Request notification permission and get a device token when user logs in

- Save the token to a user_tokens table in your database

- Send push notifications from backend events (new order, driver on the way, etc.)

# Phase 10 — Analytics & Reporting APIs

These power the charts already built into the Business, Brand, and Driver dashboards.

## 10.1  Business Dashboard APIs

GET /api/analytics/business/revenue?period=30d — Daily revenue totals

GET /api/analytics/business/top-products       — Top 5 products by units sold

GET /api/analytics/business/orders-by-status   — Order count grouped by status

GET /api/analytics/business/customer-retention — New vs. returning customers

## 10.2  Driver Dashboard APIs

GET /api/analytics/driver/earnings?period=7d  — Daily earnings breakdown

GET /api/analytics/driver/deliveries          — Delivery count and avg delivery time

GET /api/analytics/driver/rating-history      — Rating over time

## 10.3  Brand Dashboard APIs

GET /api/analytics/brand/sales-by-product     — Revenue per SKU

GET /api/analytics/brand/hub-performance      — Sales by hub location

GET /api/analytics/brand/inventory-alerts     — Products below restock threshold

# Phase 11 — Testing & Quality Assurance

## 11.1  Test Each Phase Before Moving to the Next

- Use Postman (free download) or Insomnia to manually test each API endpoint before connecting to React

- For every endpoint, test three cases:

- The happy path — valid data, should succeed

- Missing required fields — should return a 400 error with a clear message

- Wrong user role — should return a 403 Forbidden error

- Test the payment flow with Stripe's test card:  4242 4242 4242 4242, any future expiry, any CVC

- Test the full order lifecycle: place order → pay → assign driver → deliver

## 11.2  Automated Tests

- Install Jest:  npm install --save-dev jest supertest

- Write tests for your most critical routes: auth, create order, update order status

- Run tests with:  npm test

# Phase 12 — Deployment & CI/CD

## 12.1  Deploy the Backend

- Push your backend code to a new GitHub repository (keep it separate from the React app)

- Sign up for Railway (railway.app) — it deploys Node.js apps for free during development

- Connect your GitHub repository to Railway

- Add all your .env variables in Railway's Variables tab

- Railway auto-deploys every time you push to main

💡 Your live backend URL will look like:  https://oshun-backend.up.railway.app — update all your React API fetch() calls to use this URL in production.

## 12.2  Deploy the Frontend

- Build your React app:  npm run build (creates a 'dist' folder)

- Sign up for Vercel (vercel.com) — free for frontend hosting

- Connect your oshun-app GitHub repo to Vercel

- Set your backend URL as an environment variable:  VITE_API_URL=https://your-backend.railway.app

- Vercel auto-deploys on every push to main

## 12.3  Environment Variables Checklist

| Variable | Where to Get It |
| --- | --- |
| DATABASE_URL | Supabase > Settings > Database > Connection String |
| JWT_SECRET | Make up any long random string (32+ characters) |
| STRIPE_SECRET_KEY | Stripe Dashboard > Developers > API Keys |
| STRIPE_WEBHOOK_SECRET | Stripe Dashboard > Webhooks > Signing Secret |
| CLOUDINARY_NAME | Cloudinary Dashboard > Settings > Product Environment |
| CLOUDINARY_KEY | Cloudinary Dashboard > API Keys |
| CLOUDINARY_SECRET | Cloudinary Dashboard > API Keys |
| RESEND_API_KEY | Resend Dashboard > API Keys |

⚠  Never commit your .env file to GitHub. If you accidentally expose a secret key, rotate it immediately from the respective dashboard.